Test Plan – Massimo Dutti Android App

1. Introduction

This document describes the test plan for the Massimo Dutti Android application. The goal of testing is to verify the core user journey of the eCommerce application with a focus on purchase intent, checkout, order cancellation, and catalog navigation.

2. Objectives

- Ensure the stability and reliability of the application on supported Android devices.
- Identify functional issues that affect the user journey (search, catalog, basket, checkout).
- Verify correct behavior of order placement and order cancellation.
- Detect performance and navigation issues that may prevent successful purchase completion.

3. Scope

In Scope:

- Customer: login, account details, wishlist.
- Catalog: search, product page, product grid.
- Checkout: basket, payments, shipping.
- Order placement and cancellation flows.

Out of Scope:

- Minor visual/UI issues not affecting core purchase journey.
- Usability enhancements (as designed by product team).
- External apps, websites, and unsupported devices.
- Security testing or penetration testing.

4. Test Environment

- Platform: Android smartphone Xiaomi POCO X6 Pro 5G (Android version 14.0).
- Application: Massimo Dutti Android App (v 4.4.1).
- Languages/Markets: UAE (Arabic/English), US (English), ES (Spanish), etc.
- Tools: uTest platform, Appium (for automation attempts), manual exploratory testing.

5. Test Approach

- Manual exploratory testing across all core user journeys.
- Functional testing of catalog, basket, checkout, payments, and cancellation.
- Bug reporting in uTest platform with video evidence and logs.
- Automation attempts with Appium + Python where applicable.

6. Test Deliverables

- Test Plan (this document).
- Test Cases document (Excel).
- Test Summary Report (Word).
- Bug reports submitted in uTest platform.
- Execution evidence (videos, screenshots, logs).

7. Risks and Assumptions

- Payments cannot be reimbursed, must cancel after placing test order.
- Some payment gateways may not display on specific devices.
- Automation coverage may be partial due to Appium/driver compatibility issues.
- Test execution depends on availability of stable internet connection.

8. Schedule

- Test Execution: Within the assigned uTest cycle timeframe (48–72 hours).
- Bug Reporting: Continuous, within 3 hours of defect discovery.
- Test Summary Report: Submitted after cycle completion.